## Slide 1
Task | Term 4 2012 | 6-week Holidays | Term 1 2013 | 2-week Holidays | Term 2 2013 | 2-week Holidays | Term 3 2013
Documentation |  |  |  |  |  |  | 
Implementation |  |  |  |  |  |  | 
Content |  |  |  |  |  |  | 
SDD Major Project – Time base, rough outline Seb Holzapfel
Idea
Initial planning
Program Specification
Progress Log
Final Architectural documentation
Initial Architectural documentation
Evaluation
Concept prototypes, technique efficiency evaluations
Engine restructuring
Specific, forseen features
Additional features
Core required logic
Core testing
Final testing
Placeholder artwork purely for logic testing
Digitally painted sprites
Original music/ambience composition
Game entity logic , scripts(Enemies, pickups)
Increase modification ease